Chiranjeev Gurukul CRM Enhancement

User Acceptance Testing (UAT) — Test Plan & Test Cases

Version 1.0 | Aug 2025

# Table of Contents

Table of Contents	2

1. Purpose & Approach	3

2. Entry Criteria	3

3. Exit Criteria	3

4. Roles & Sign-off Ownership	3

5. Defect Severity Classification	4

6. Test Case Log	5

6.1 Core Platform	5

6.2 Sales & Opportunity Management	6

6.3 Marketing	7

6.4 Customer Support	8

6.5 Reporting & Analytics	9

6.6 Admin & Platform Configuration	10

7. UAT Sign-off	11

# 1. Purpose & Approach

This UAT plan derives test cases directly from the Acceptance Criteria document (v1.0), so each test case traces to a specific FR and its Given/When/Then condition. UAT confirms the system meets business needs from the end-user's perspective, ahead of go-live sign-off.

# 2. Entry Criteria

- All FRs in-scope for the release have passed System/Integration Testing with no open Critical or High defects.

- Test environment is provisioned with representative data, mirroring production configuration (Roles, workflow rules, SLA thresholds).

- Acceptance Criteria (v1.0) and this Test Case log are reviewed and approved by the Product Owner.

- UAT testers for each module (Section 4) are identified and available for the test window.

# 3. Exit Criteria

- 100% of Critical and High priority test cases (per FRD priority ratings) executed and Passed.

- No open Critical or High severity defects (Section 5); Medium/Low defects have an agreed remediation plan or are deferred with Product Owner sign-off.

- At least 95% of all test cases in this log executed with a Pass result.

- Sign-off obtained from each module owner listed in Section 4.

# 4. Roles & Sign-off Ownership

| Module | UAT Sign-off Owner | Test Cases |
| --- | --- | --- |
| Core Platform | Product Owner | 5 |
| Sales & Opportunity Management | Sales Manager | 20 |
| Marketing | Marketing Lead | 10 |
| Customer Support | Support Lead | 8 |
| Reporting & Analytics | Business Owner | 2 |
| Admin & Platform Configuration | System Architect | 10 |

# 5. Defect Severity Classification

| Severity | Definition | Example |
| --- | --- | --- |
| Critical | Blocks a core business process with no workaround; data loss or corruption. | Discount > 15% quote sends without Sales Manager approval (BR-008 bypass). |
| High | Major functionality broken; a workaround exists but is impractical for daily use. | SLA breach does not trigger escalation notification (FR-024). |
| Medium | Functionality works but produces an incorrect or inconsistent result in an edge case. | Report export omits a filter that was applied on-screen. |
| Low | Cosmetic, wording, or minor usability issue with no functional impact. | Field label inconsistent between two screens. |

# 6. Test Case Log

Status, Actual Result, Tester, and Date are left blank for execution during the UAT cycle.

## 6.1 Core Platform

| TC ID | FR# | Scenario | Pre-condition | Test Steps | Expected Result | Actual Result | Status | Tester | Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TC-001 | FR-001 | Successful login | User has a valid account | Enter correct email/password, or use Google sign-in | User is authenticated and redirected to role-based Dashboard |  |  |  |  |
| TC-002 | FR-001 | Invalid password lockout | User has a valid account | Enter incorrect password 5 times | Error shown each time; account locked after 5th attempt (NFR-009) |  |  |  |  |
| TC-003 | FR-001 | Password reset | User has forgotten password | Select 'Reset Password', submit registered email | Reset link received by email; new password can be set |  |  |  |  |
| TC-004 | FR-002 | Role-based dashboard load | User is authenticated with an assigned Role | Log in / navigate to Home | Dashboard renders the widget set for that Role within 3 seconds |  |  |  |  |
| TC-005 | FR-002 | Missing dashboard config fallback | Role has no dashboard configured | Log in as a user with that Role | Default read-only view is shown; gap logged for CRM Admin |  |  |  |  |

## 6.2 Sales & Opportunity Management

| TC ID | FR# | Scenario | Pre-condition | Test Steps | Expected Result | Actual Result | Status | Tester | Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TC-006 | FR-003 | Create valid lead | Sales Executive is logged in | Submit lead with First Name, Last Name, Email/Mobile, Source, Owner | Lead saved with Status = New, auto-assigned per BR-003 |  |  |  |  |
| TC-007 | FR-003 | Duplicate lead blocked | A lead with the same Email+Mobile exists | Submit a new lead with the same Email+Mobile | System blocks creation and shows the existing record |  |  |  |  |
| TC-008 | FR-003 | Mandatory field validation | Sales Executive creating a lead | Submit the form with a mandatory field left blank | System blocks save and highlights the missing field |  |  |  |  |
| TC-009 | FR-004 | Convert qualified lead to Contact | Lead is in Qualified status | Sales Executive converts the lead | Contact record created with core fields, linked to Customer Timeline |  |  |  |  |
| TC-010 | FR-004 | Duplicate contact routed to merge | A matching Contact already exists | Attempt to save a duplicate Contact | Record routed to Customer Merge process, restricted to CRM Administrator |  |  |  |  |
| TC-011 | FR-005 | Create opportunity | A Contact exists | Sales Executive creates an Opportunity against the Contact | Opportunity saved and can progress through pipeline stages |  |  |  |  |
| TC-012 | FR-005 | Block opportunity without Contact | No related Contact selected | Attempt to save the Opportunity | System blocks save (BR-006) |  |  |  |  |
| TC-013 | FR-005 | Block Won without Expected Revenue | Opportunity has no Expected Revenue | Attempt to set Stage = Won | System blocks the status change (BR-013) |  |  |  |  |
| TC-014 | FR-006 | Automated follow-up reminder | Active workflow rule exists for follow-up due date | Follow-up due date is reached without completion | Task/reminder created automatically; marked Overdue if still incomplete |  |  |  |  |
| TC-015 | FR-007 | Email logged to timeline | Email integration is configured | Send/receive an email against a Lead/Contact | Email is logged in the Customer Timeline |  |  |  |  |
| TC-016 | FR-007 | Email API failure handling | Email API is temporarily unavailable | Attempt to send an email | System retries with backoff; failure logged and CRM Admin alerted |  |  |  |  |
| TC-017 | FR-010 | AI next-best-action suggestion | Sufficient activity data exists for open leads | Sales Executive opens the Dashboard | Ranked lead list and next-best-action suggestion displayed |  |  |  |  |
| TC-018 | FR-010 | Suppressed suggestion on low data | Insufficient activity data for a record | Dashboard loads | No suggestion shown for that record |  |  |  |  |
| TC-019 | FR-011 | Quote within discount threshold | Opportunity and Product/Price list exist | Generate quote with discount ≤ 15% | Quote is approved automatically and can be sent |  |  |  |  |
| TC-020 | FR-011 | Quote above threshold requires approval | Discount entered is > 15% | Attempt to send the quote | Sending is blocked pending Sales Manager approval (BR-008) |  |  |  |  |
| TC-021 | FR-012 | Calendar sync | External calendar is connected | Create/edit a meeting in the CRM | Entry syncs bidirectionally with the external calendar |  |  |  |  |
| TC-022 | FR-013 | Call log recorded | Related record exists | Log a call with duration, outcome, notes | Call appears on the Customer Timeline |  |  |  |  |
| TC-023 | FR-014 | Meeting invite sent | Related Contact/Opportunity exists | Schedule a meeting with attendees | Calendar invites sent; outcome can be recorded post-meeting |  |  |  |  |
| TC-024 | FR-015 | Timeline aggregation | Contact has activities, emails, calls, quotes, or tickets | Open the Contact record | All items shown in chronological order, filterable by type/date |  |  |  |  |
| TC-025 | FR-015 | Empty timeline state | Contact has no history | Open the Customer Timeline | Empty-state message shown rather than an error |  |  |  |  |

## 6.3 Marketing

| TC ID | FR# | Scenario | Pre-condition | Test Steps | Expected Result | Actual Result | Status | Tester | Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TC-026 | FR-016 | Campaign lifecycle | Marketing Executive creates a campaign | Define name, channel, schedule; activate | Campaign moves Draft → Active → Completed; leads/cost tracked |  |  |  |  |
| TC-027 | FR-016 | Blocked activation on API failure | Campaign channel API is unavailable | Attempt to activate the campaign | Activation blocked; CRM Admin notified |  |  |  |  |
| TC-028 | FR-017 | Email campaign metrics | A Customer Segment is defined | Send a templated email campaign to the segment | Open/click/bounce metrics captured per recipient |  |  |  |  |
| TC-029 | FR-017 | Bounce/opt-out exclusion | A recipient bounces or opts out | Send a future campaign to the same segment | That recipient is automatically excluded |  |  |  |  |
| TC-030 | FR-018 | Segment creation | Contact data with demographic/behavioral fields exists | Define filter criteria and save the segment | Matching customer set returned and saved for reuse |  |  |  |  |
| TC-031 | FR-018 | Zero-match warning | Filter criteria match no records | Attempt to save the segment | System warns before allowing save |  |  |  |  |
| TC-032 | FR-019 | Landing page lead capture | Landing page with lead-capture form is published | Visitor submits the form | New Lead created, subject to BR-001/BR-002 rules |  |  |  |  |
| TC-033 | FR-020 | Nurture sequence progression | Lead is enrolled in a nurture sequence | A sequence step becomes due | Communication sent; Lead Score/Status updated automatically |  |  |  |  |
| TC-034 | FR-020 | Unsubscribe stops sequence | Lead unsubscribes mid-sequence | Next step becomes due | Sequence stops immediately for that lead |  |  |  |  |
| TC-035 | FR-021 | Marketing report generation | Campaign data exists for the selected period | Apply campaign/channel/date filters | Leads generated, cost, ROI, conversion rate displayed, role-scoped |  |  |  |  |

## 6.4 Customer Support

| TC ID | FR# | Scenario | Pre-condition | Test Steps | Expected Result | Actual Result | Status | Tester | Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TC-036 | FR-009 | Ticket status progression | Support ticket exists | Update status through its lifecycle | Ticket moves Open → In Progress → Resolved → Closed with notes retained |  |  |  |  |
| TC-037 | FR-022 | Ticket creation & categorization | Customer raises an issue by Email/Web Form/manual entry | Ticket is created | Ticket linked to Customer with Category and Priority set |  |  |  |  |
| TC-038 | FR-023 | Auto-assignment | Assignment rules configured by Category/Priority | New ticket matches a rule | Ticket auto-assigned to a Support Executive |  |  |  |  |
| TC-039 | FR-023 | Manual reassignment | Auto-assignment is incorrect or assignee unavailable | Support Lead reassigns the ticket | Ticket reassigned to the selected Support Executive |  |  |  |  |
| TC-040 | FR-024 | SLA breach escalation | Ticket is assigned and SLA timer running | Ticket remains unresolved past SLADueDateTime | SLABreached set to true; Support Lead notified |  |  |  |  |
| TC-041 | FR-024 | SLA met — no escalation | Ticket is resolved before the deadline | Resolution is recorded | Timer stops; no escalation triggered |  |  |  |  |
| TC-042 | FR-025 | Closure blocked without resolution code | Ticket is in Resolved status | Attempt to close without selecting a Resolution Code | Closure is blocked (BR-010) |  |  |  |  |
| TC-043 | FR-025 | Successful closure | Resolution Code is selected | Submit ticket closure | Ticket closes successfully |  |  |  |  |

## 6.5 Reporting & Analytics

| TC ID | FR# | Scenario | Pre-condition | Test Steps | Expected Result | Actual Result | Status | Tester | Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TC-044 | FR-008 | Report generation with filters | User has role-based access to a report | Apply filters and request the report | Report renders within 3 seconds; exportable to Excel/PDF/CSV |  |  |  |  |
| TC-045 | FR-008 | Empty-state on no data | No records match the selected filter | Generate the report | Empty-state message shown |  |  |  |  |

## 6.6 Admin & Platform Configuration

| TC ID | FR# | Scenario | Pre-condition | Test Steps | Expected Result | Actual Result | Status | Tester | Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TC-046 | FR-026 | User provisioning | CRM Administrator access | Create a user and assign a Role | User's permissions match the assigned Role (BR-012, NFR-004) |  |  |  |  |
| TC-047 | FR-026 | Prevent last-admin lockout | Only one active Administrator remains | Attempt to deactivate that Administrator | System blocks the action |  |  |  |  |
| TC-048 | FR-027 | Workflow rule activation | CRM Administrator access | Define and activate a trigger → condition → action rule | Rule applies to matching records without a code deployment |  |  |  |  |
| TC-049 | FR-027 | Conflicting rule flagged | Two rules target the same trigger | Save the second conflicting rule | Conflict flagged for Admin resolution |  |  |  |  |
| TC-050 | FR-028 | Product/price update propagation | CRM Administrator access | Add/edit a product or price | Updated catalog immediately available to Quote Generation (FR-011) |  |  |  |  |
| TC-051 | FR-029 | Role-specific dashboard assignment | CRM Administrator access | Create a dashboard/report and assign it to a Role | Assigned Roles see the configured view with set permissions |  |  |  |  |
| TC-052 | FR-030 | Integration configuration & monitoring | Valid vendor API credentials | Configure API keys/webhooks for an integration | Integration active and monitored; failures retried and logged |  |  |  |  |
| TC-053 | FR-030 | Credential expiry handling | Credentials expire or are revoked | Next API call is attempted | Integration pauses; Admin alerted |  |  |  |  |
| TC-054 | FR-031 | Audit log entry on CRUD | Audit logging enabled | Perform a Create/Update/Delete on a tracked object | Audit Log entry written with user, timestamp, before/after values |  |  |  |  |
| TC-055 | FR-031 | Audit log search & export | Audit Log contains entries | Search/filter by object, user, or date range | Matching entries returned and can be exported |  |  |  |  |

# 7. UAT Sign-off

| Role | Name | Module(s) | Signature | Date |
| --- | --- | --- | --- | --- |
| Product Owner |  | All |  |  |
| Sales Manager |  | Sales & Opportunity Management |  |  |
| Marketing Lead |  | Marketing |  |  |
| Support Lead |  | Customer Support |  |  |
| System Architect |  | Admin & Platform Configuration |  |  |
| Business Owner |  | Reporting & Analytics |  |  |