Chiranjeev Gurukul CRM Enhancement

User Stories

Version 1.0 | Aug 2025

# Table of Contents

Table of Contents	2

Purpose & Format	3

Epic 1 — Core Platform	4

Epic 2 — Sales & Opportunity Management	5

Epic 3 — Marketing	6

Epic 4 — Customer Support	7

Epic 5 — Reporting & Analytics	8

Epic 6 — Admin & Platform Configuration	9

Backlog Summary	10

By Epic	10

By Priority	10

# Purpose & Format

Each Functional Requirement (FR-001 to FR-031) is restated here as a user story — "As a [role], I want [capability], so that [benefit]" — for teams running Agile/sprint-based delivery. Stories are grouped into 6 epics matching the FRD's module structure, prioritized using MoSCoW (Must/Should/Could/Won't), and estimated in story points (Fibonacci: 2/3/5/8) as a rough sizing starting point for sprint planning, not a committed estimate.

Every story traces back to its FR (full behavioral detail in the FRD) and its Acceptance Criteria (Given/When/Then conditions in the Acceptance Criteria document) — nothing here is invented independently of those two documents.

# Epic 1 — Core Platform

Acceptance Criteria v1.0, Section 1

| Story ID | User Story | FR# | Priority (MoSCoW) | Points |
| --- | --- | --- | --- | --- |
| US-001 | As a user, I want to log in securely using my email/password or Google account, so that I can access my CRM workspace without friction. | FR-001 | Must | 3 |
| US-002 | As a user, I want a dashboard tailored to my role, so that I immediately see the information most relevant to my job. | FR-002 | Must | 3 |

# Epic 2 — Sales & Opportunity Management

Acceptance Criteria v1.0, Section 2

| Story ID | User Story | FR# | Priority (MoSCoW) | Points |
| --- | --- | --- | --- | --- |
| US-003 | As a Sales Executive, I want new leads to be captured and validated automatically, so that I don't waste time on duplicates or incomplete records. | FR-003 | Must | 5 |
| US-004 | As a Sales Executive, I want a single Contact profile with full interaction history, so that I always have context before reaching out to a customer. | FR-004 | Must | 3 |
| US-005 | As a Sales Executive, I want to track Opportunities through pipeline stages, so that I can manage my deals and forecast revenue accurately. | FR-005 | Must | 5 |
| US-006 | As a Sales Executive, I want follow-up tasks and reminders created automatically, so that I never miss a commitment to a customer. | FR-006 | Should | 5 |
| US-007 | As a Sales Executive, I want to send and receive emails directly from the CRM, so that all my customer communication is logged in one place. | FR-007 | Should | 5 |
| US-008 | As a Sales Executive, I want AI-driven suggestions on which leads to prioritize, so that I spend my time on the deals most likely to close. | FR-010 | Could | 8 |
| US-009 | As a Sales Executive, I want to generate quotes with automatic discount-approval routing, so that I can move deals forward without bypassing pricing controls. | FR-011 | Must | 5 |
| US-010 | As a Sales Executive, I want a unified calendar synced with my meetings, calls, and tasks, so that I don't have to check multiple systems for my schedule. | FR-012 | Should | 5 |
| US-011 | As a Sales Executive, I want to log calls against a customer record, so that my team has a full picture of our conversations. | FR-013 | Should | 2 |
| US-012 | As a Sales Executive, I want to schedule meetings and send invites from the CRM, so that scheduling doesn't require switching tools. | FR-014 | Should | 3 |
| US-013 | As a Sales Executive, I want a single timeline of all customer activity, so that I get a 360-degree view without hunting across systems. | FR-015 | Should | 3 |

# Epic 3 — Marketing

Acceptance Criteria v1.0, Section 3

| Story ID | User Story | FR# | Priority (MoSCoW) | Points |
| --- | --- | --- | --- | --- |
| US-014 | As a Marketing Executive, I want to create and track campaigns across channels, so that I can measure what's actually driving leads. | FR-016 | Should | 5 |
| US-015 | As a Marketing Executive, I want to send templated email campaigns to segmented lists, so that my messaging is relevant and I can measure engagement. | FR-017 | Should | 5 |
| US-016 | As a Marketing Executive, I want to build customer segments from behavioral and demographic data, so that I can target the right audience for each campaign. | FR-018 | Could | 3 |
| US-017 | As a Marketing Executive, I want to publish landing pages with lead-capture forms, so that campaign traffic converts directly into CRM leads. | FR-019 | Could | 5 |
| US-018 | As a Marketing Executive, I want leads to move through an automated nurture sequence, so that they're warmed up before Sales invests time in them. | FR-020 | Could | 5 |
| US-019 | As a Marketing Executive, I want campaign performance reports, so that I can prove ROI and refine future campaigns. | FR-021 | Could | 3 |

# Epic 4 — Customer Support

Acceptance Criteria v1.0, Section 4

| Story ID | User Story | FR# | Priority (MoSCoW) | Points |
| --- | --- | --- | --- | --- |
| US-020 | As a Support Executive, I want to manage a ticket through its full lifecycle, so that nothing falls through the cracks. | FR-009 | Should | 3 |
| US-021 | As a Support Executive, I want tickets automatically categorized and prioritized at creation, so that urgent issues are visible immediately. | FR-022 | Must | 3 |
| US-022 | As a Support Lead, I want tickets auto-assigned by category and priority, so that my team isn't manually triaging every incoming request. | FR-023 | Must | 3 |
| US-023 | As a Support Lead, I want to be alerted automatically when a ticket is about to breach its SLA, so that I can intervene before we fail the customer. | FR-024 | Must | 8 |
| US-024 | As a Support Executive, I want to be required to select a resolution code before closing a ticket, so that our resolution data stays meaningful for reporting. | FR-025 | Should | 2 |

# Epic 5 — Reporting & Analytics

Acceptance Criteria v1.0, Section 5

| Story ID | User Story | FR# | Priority (MoSCoW) | Points |
| --- | --- | --- | --- | --- |
| US-025 | As a Sales Manager, I want configurable reports and dashboards, so that I can monitor performance without manually compiling data. | FR-008 | Should | 5 |

# Epic 6 — Admin & Platform Configuration

Acceptance Criteria v1.0, Section 6

| Story ID | User Story | FR# | Priority (MoSCoW) | Points |
| --- | --- | --- | --- | --- |
| US-026 | As a CRM Administrator, I want to manage users and roles, so that access stays secure and aligned to each person's job. | FR-026 | Must | 5 |
| US-027 | As a CRM Administrator, I want to configure workflow and approval rules without needing a code deployment, so that the business can adapt processes quickly. | FR-027 | Should | 8 |
| US-028 | As a CRM Administrator, I want to maintain the product/price catalog, so that Sales always quotes with current pricing. | FR-028 | Could | 3 |
| US-029 | As a CRM Administrator, I want to configure dashboards and reports per role, so that each team sees only what's relevant and permitted. | FR-029 | Should | 5 |
| US-030 | As a CRM Administrator, I want to configure and monitor third-party integrations, so that failures are caught and resolved before they disrupt the business. | FR-030 | Must | 8 |
| US-031 | As a CRM Administrator, I want a complete, searchable audit log, so that I can investigate issues and demonstrate compliance. | FR-031 | Must | 5 |

# Backlog Summary

## By Epic

| Epic | Stories | Total Points |
| --- | --- | --- |
| Core Platform | 2 | 6 |
| Sales & Opportunity Management | 11 | 49 |
| Marketing | 6 | 26 |
| Customer Support | 5 | 19 |
| Reporting & Analytics | 1 | 5 |
| Admin & Platform Configuration | 6 | 34 |

## By Priority

| Priority | Story Count | Suggested Use |
| --- | --- | --- |
| Must | 12 | Required for go-live; matches Critical-priority FRs in the FRD. |
| Should | 13 | Strongly expected at launch; matches High-priority FRs. |
| Could | 6 | Valuable but deferrable to a later sprint/release if capacity is tight; matches Medium-priority FRs. |

Total backlog: 31 stories, 139 story points across 6 epics.